Bradiepoa IT Firm

P.O.Box 2871, Bombo Rd,

Wandegeya Kampala Uganda

Email [bradiepoa7@gmail.com](mailto:bradiepoa7@gmail.com)

Tel +256779971996, +256787677628

Esteem website implementation stage.

The last stage of system development life cycle (SDLC):

*The purpose is to provide tools that help in ensuring successful implementation of the of the whole system that satisfies the objectives*

Work plan

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **No.** | **Task name** | **Description** | **Duration** | **Planned start date** | **Planned Finish date** | **Assignment** |
| 1 | Templates | Creating Templates of all visible and dynamic pages | 1-5 days/ 5hours | - | 27/02/2022 | Paul Serubombwe |
| 2 | Data and database migrations | Cleaning of the database and migrating relevant information | 1-3 days/5hours | O1/03/2022 | 03/3/2022 | Paul Serubombwe |
| 3 | User Permissions and security | Creation of new users credentials and permissions ”level in the database” | 1-5 days/5hours | 4/03/2022 | 11/03/2022 | Paul Serubombwe |
| 4 | Site image design | Creation of temporally relevant images for the website | 1-5 days/5hours | 14/03/2022 | 21/03/2022 | Paul Serubombwe |
| 5 | Updating/ populating | This is web writing, includes updating information on the website. | 1-30 days/5hours | 22/03/2022 | 22/04/2022 | Paul Serubombwe |
| 6 | Monitoring system behavior | This shall involve tracking the system’s behavior and implementing relevant solutions incase need of changes. And designing a user manual | 1-40 days/8hours | 25/04/2022 | 31/06/2022 | Paul Serubombwe |

Budget

|  |  |  |  |
| --- | --- | --- | --- |
| **Requirement** | **Quantity** | **Amount** | **Total** |
| **computer** | **1** |  |  |
| **Data** | **20gb** | **50,000/=** | **200,000/=** |
| **communications** | **100,000** | **100,000/=** | **100,000/=** |
| **Facilitation fee** | **300,000** | **300,0000/=** | **300,000/=** |
| **total** |  |  | **600,000/=** |

Serubombwe Paul